| Project Title |  |  | AVIOS – Adaptive Vigilant Intelligent Operating System |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Batch No |  |  | 144 |  |  |  |
| Week Starting Date |  |  | 06/01/2025 | Week Ending Date |  | 12/01/2025 |
| Name |  |  | Kurumeti Prajval Manoj Kumar KS Dhanushree K Nagaratna | SRN |  | PES2UG22CS274 PES2UG22CS302 PES2UG22CS176 PES2UG22CS331 |
| Activities Completed |  |  |  |  |  |  |
| # |  | Tasks |  | Date | Remarks |  |
| 1 |  | Extensive Literature Survey |  | 06/01/2025 |  |  |
| 2 |  | Design analysis started for implementation of the Project |  | 08/01/2025 |  |  |
| In Progress |  |  |  |  |  |  |
| # | Tasks |  |  | Date | Remarks |  |
| 1 | A draft of the architecture diagram was being made. |  |  | 10/01/2025 |  |  |
| 2 | Looking for potential tools to help us implement the required functionalities. |  |  | 10/01/2025 |  |  |
| Plan for Next Week |  |  |  |  |  |  |
| # |  | Tasks |  | Date | Remarks |  |
| 1 |  | Finalize the architecture diagram |  | 12/01/2025 |  |  |
| 2 |  | Tools to be used for implementing the project |  | 12/01/2025 |  |  |

| Project Title |  |  | AVIOS – Adaptive Vigilant Intelligent Operating System |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Batch No |  |  | 144 |  |  |  |
| Week Starting Date |  |  | 13/01/2025 | Week Ending Date |  | 19/01/2025 |
| Name |  |  | Kurumeti Prajval Manoj Kumar KS Dhanushree K Nagaratna | SRN |  | PES2UG22CS274 PES2UG22CS302 PES2UG22CS176 PES2UG22CS331 |
| Activities Completed |  |  |  |  |  |  |
| # |  | Tasks |  | Date | Remarks |  |
| 1 |  | Draft Architecture Diagram |  | 13/01/2025 |  |  |
| 2 |  | Basic Tool research for AVIOS-to work with Linux os |  | 16/01/2025 |  |  |
| In Progress |  |  |  |  |  |  |
| # | Tasks |  |  | Date | Remarks |  |
| 1 | The Final Architecture Diagram was decided. |  |  | 18/01/2025 |  |  |
| 2 | Selected tools like scikitlearn, Perf, psutil, Tensor and others |  |  | 18/01/2025 |  |  |
| Plan for Next Week |  |  |  |  |  |  |
| # |  | Tasks |  | Date | Remarks |  |
| 1 |  | Testing the tools |  | 19/01/2025 |  |  |
| 2 |  | Identification of key modules required for implementation |  | 19/01/2025 |  |  |

| Project Title |  |  | AVIOS – Adaptive Vigilant Intelligent Operating System |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Batch No |  |  | 144 |  |  |  |
| Week Starting Date |  |  | 20/01/2025 | Week Ending Date |  | 26/01/2025 |
| Name |  |  | Kurumeti Prajval Manoj Kumar KS Dhanushree K Nagaratna | SRN |  | PES2UG22CS274 PES2UG22CS302 PES2UG22CS176 PES2UG22CS331 |
| Activities Completed |  |  |  |  |  |  |
| # |  | Tasks |  | Date | Remarks |  |
| 1 |  | The Architecture Diagram |  | 20/01/2025 |  |  |
| 2 |  | Identification of Potential Tools. |  | 23/01/2025 |  |  |
| In Progress |  |  |  |  |  |  |
| # | Tasks |  |  | Date | Remarks |  |
| 1 | Identified system requirements like cpu, memory, and other |  |  | 25/01/2025 |  |  |
| 2 | Scheduling task to be made dynamic using ai predictions |  |  | 25/01/2025 |  |  |
| Plan for Next Week |  |  |  |  |  |  |
| # |  | Tasks |  | Date | Remarks |  |
| 1 |  | Identification of key modules required for implementation |  | 26/01/2025 |  |  |
| 2 |  | Dependencies and Assumptions |  | 26/01/2025 |  |  |

| Project Title |  |  | Automating Mobile Forensics Reporting |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Batch No |  |  | 113 |  |  |  |
| Week Starting Date |  |  | 27/01/2025 | Week Ending Date |  | 02/02/2025 |
| Name |  |  | Kurumeti Prajval Manoj Kumar KS Dhanushree k Nagaratna | SRN |  | PES2UG22CS274 PES2UG22CS302 PES2UG22CS176 PES2UG22CS331 |
| Activities Completed |  |  |  |  |  |  |
| # |  | Tasks |  | Date | Remarks |  |
| 1 |  | Conducted background study on linux cfs and identified gaps |  | 27/01/2025 |  |  |
| 2 |  | Identified data flow and kernel interaction |  | 29/01/2025 |  |  |
| In Progress |  |  |  |  |  |  |
| # | Tasks |  |  | Date | Remarks |  |
| 1 | Key modules which are required for smooth implementation |  |  | 30/01/2025 |  |  |
| 2 | Dependencies and Assumptions |  |  | 30/01/2025 |  |  |
| 3 | Choose Modular Design Approach for implementation |  |  | 30/01/2025 |  |  |
| Plan for Next Week |  |  |  |  |  |  |
| # |  | Tasks |  | Date | Remarks |  |
| 1 |  | Find ML models which fit to our use cases |  | 02/02/2025 |  |  |

| Project Title |  |  | AVIOS – Adaptive Vigilant Intelligent Operating System |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Batch No |  |  | 144 |  |  |  |
| Week Starting Date |  |  | 03/02/2025 | Week Ending Date |  | 09/02/2025 |
| Name |  |  | Kurumeti Prajval Manoj Kumar Ks Dhanushree K Nagaratna | SRN |  | PES2UG22CS274 PES2UG22CS302 PES2UG22CS176 PES2UG22CS331 |
| Activities Completed |  |  |  |  |  |  |
| # |  | Tasks |  | Date | Remarks |  |
| 1 |  | Key modules which are required for smooth implementation |  | 03/02/2025 |  |  |
| 2 |  | Design Approaches and Principles |  | 06/02/2025 |  |  |
| In Progress |  |  |  |  |  |  |
| # | Tasks |  |  | Date | Remarks |  |
| 1 | SVM , GAN, Random forest, Xgboost MLP, Random Forest and few Graph based models are useful for implementation |  |  | 08/02/2025 |  |  |
| 2 | Listed models used to track the accuracy |  |  | 08/02/2025 |  |  |
| Plan for Next Week |  |  |  |  |  |  |
| # |  | Tasks |  | Date | Remarks |  |
| 1 |  | Research Datasets for the ML Models |  | 09/02/2025 |  |  |
| 2 |  | Train the models on the datasets |  | 09/02/2025 |  |  |

| Project Title |  |  | AVIOS – Adaptive Vigilant Intelligent Operating System |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Batch No |  |  | 144 |  |  |  |
| Week Starting Date |  |  | 10/02/2025 | Week Ending Date |  | 16/02/2025 |
| Name |  |  | Kurumeti Prajval Manoj Kumar KS Dhanushree K Nagaratna | SRN |  | PES2UG22CS274 PES2UG22CS302 PES2UG22CS176 PES2UG22CS331 |
| Activities Completed |  |  |  |  |  |  |
| # |  | Tasks |  | Date | Remarks |  |
| 1 |  | ML models which will be used in the projects for analysis. |  | 10/02/2025 |  |  |
| 2 |  | Tools used in reporting |  | 13/02/2025 |  |  |
| In Progress |  |  |  |  |  |  |
| # | Tasks |  |  | Date | Remarks |  |
| 1 | Finding relevant datasets to work on the different models |  |  | 14/02/2025 |  |  |
| 2 | Deciding models to train and test the datasets |  |  | 14/02/2025 |  |  |
| Plan for Next Week |  |  |  |  |  |  |
| # |  | Tasks |  | Date | Remarks |  |
| 1 |  | Extract Data from different systems |  | 16/02/2025 |  |  |
| 2 |  | Verify the storage path and the validity of the data |  | 16/02/2025 |  |  |

| Project Title |  |  | AVIOS – Adaptive Vigilant Intelligent Operating System |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Batch No |  |  | 144 |  |  |  |
| Week Starting Date |  |  | 17/02/2025 | Week Ending Date |  | 23/02/2025 |
| Name |  |  | Kurumeti Prajval Manoj Kumar KS Dhanushree k Nagaratna | SRN |  | PES2UG22CS274 PES2UG22CS302 PES2UG22CS176 PES2UG22CS331 |
| Activities Completed |  |  |  |  |  |  |
| # |  | Tasks |  | Date | Remarks |  |
| 1 |  | Searching best ml models for the dataset |  | 15/02/2025 |  |  |
| In Progress |  |  |  |  |  |  |
| # | Tasks |  |  | Date | Remarks |  |
| 1 | Extracting Data from the systems/ PC’S |  |  | 17/02/2025 |  |  |
| 2 | Check and verify the collected data in the systems |  |  | 19/02/2025 |  |  |
| Plan for Next Week |  |  |  |  |  |  |
| # |  | Tasks |  | Date | Remarks |  |
| 1 |  | Run/compile the python code in the linux os to extract the data |  | 24/02/2025 |  |  |
| 2 |  | Pre-processing the Data for giving them as input to ML Models |  | 24/02/2025 |  |  |

| Project Title |  |  | AVIOS – Adaptive Vigilant Intelligent Operating System |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Batch No |  |  | 144 |  |  |  |
| Week Starting Date |  |  | 24/02/2025 | Week Ending Date |  | 02/03/2025 |
| Name |  |  | Kurumeti Prajval Manoj Kumar KS Dhanushree K Nagaratna | SRN |  | PES2UG22CS274 PES2UG22CS302 PES2UG22CS176 PES2UG22CS331 |
| Activities Completed |  |  |  |  |  |  |
| # |  | Tasks |  | Date | Remarks |  |
| 1 |  | Data Extraction using Python code using psutil and other tools |  | 23/02/2025 |  |  |
| 2 |  | Identifying the collected Features for preprocessing |  | 23/02/2025 |  |  |
| In Progress |  |  |  |  |  |  |
| # | Tasks |  |  | Date | Remarks |  |
| 1 | Compile the python code to collect the data |  |  | 24/02/2025 |  |  |
| 2 | Pre-process the data which was extracted from the systems |  |  | 25/02/2025 |  |  |
| Plan for Next Week |  |  |  |  |  |  |
| # |  | Tasks |  | Date | Remarks |  |
| 1 |  | Further Pre-processing of the Extracted Data |  | 03/03/2025 |  |  |
| 2 |  | Conversions from .csv files to graph and matrix and map visuals |  | 03/03/2025 |  |  |

| Project Title |  |  | AVIOS – Adaptive Vigilant Intelligent Operating System |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Batch No |  |  | 144 |  |  |  |  |
| Week Starting Date |  |  | 03/03/2025 | Week Ending Date |  | 09/03/2025 |  |
| Name |  |  | Kurumeti Prajval Manoj Kumar KS Dhanushree K Nagaratna | SRN |  | PES2UG22CS274 PES2UG22CS302 PES2UG22CS176 PES2UG22CS331 |  |
| Activities Completed |  |  |  |  |  |  |  |
| # |  | Tasks |  | Date | Remarks |  |  |
| 1 |  | Pre-process the data which was extracted from the systems |  | 02/03/2025 |  |  |  |
| In Progress |  |  |  |  |  |  |  |
| # | Tasks |  |  | Date | Remarks |  |  |
| 1 | Conversion of Extracted data from .csv to corelation matrix, Graphs, for comparision |  |  | 03/03/2025 |  |  |  |
| 2 | Setting up the required environment for data preprocessing |  |  | 05/03/2025 |  |  |  |
| Plan for Next Week |  |  |  |  |  |  |  |
| # |  | Tasks |  | Date | Remarks |  |  |
| 1 |  | Cleaning the Dataset |  | 10/03/2025 |  |  |  |

| Project Title |  |  | AVIOS – Adaptive Vigilant Intelligent Operating System |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Batch No |  |  | 144 |  |  |  |
| Week Starting Date |  |  | 10/03/2025 | Week Ending Date |  | 16/03/2025 |
| Name |  |  | Kurumeti Prajval Manoj Kumar KS Dhanushree K Nagaratna | SRN |  | PES2UG22CS274 PES2UG22CS302 PES2UG22CS176 PES2UG22CS331 |
| Activities Completed |  |  |  |  |  |  |
| # |  | Tasks |  | Date | Remarks |  |
| 1 |  | Importing the data for further pre-processing [done using colab notebook] |  | 07/03/2025 |  |  |
| 2 |  | Conversion of Data into Better [selecting out the target feature] for processing |  | 09/03/2025 |  |  |
| In Progress |  |  |  |  |  |  |
| # | Tasks |  |  | Date | Remarks |  |
| 1 | Cleaning and sanitising the input which will be given for ML models |  |  | 10/03/2025 |  |  |
| 2 | Finding methods of using the generated graphs for analysis |  |  | 10/03/2025 |  |  |
| Plan for Next Week |  |  |  |  |  |  |
| # |  | Tasks |  | Date | Remarks |  |
| 1 |  | Training the Model |  | 17/03/2025 |  |  |
| 2 |  | Improving the accuracy and input features of the model |  | 19/03/2025 |  |  |

| Project Title |  |  | AVIOS – Adaptive Vigilant Intelligent Operating System |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Batch No |  |  | 144 |  |  |  |
| Week Starting Date |  |  | 17/03/2025 | Week Ending Date |  | 23/03/2025 |
| Name |  |  | Kurumeti Prajval Manoj Kumar KS Dhanushree K Nagaratna | SRN |  | PES2UG22CS274 PES2UG22CS302 PES2UG22CS176 PES2UG22CS331 |
| Activities Completed |  |  |  |  |  |  |
| # |  | Tasks |  | Date | Remarks |  |
| 1 |  | Cleaning and sanitising the input which will be given for ML models |  | 16/03/2025 |  |  |
| 2 |  | Methods for using graphs for analysis of usage features collected [data visualization] |  | 16/03/2025 |  |  |
| In Progress |  |  |  |  |  |  |
| # | Tasks |  |  | Date | Remarks |  |
| 1 | Prepare Models to train and test the dataset |  |  | 17/03/2025 |  |  |
| 2 | Train the models with the prefound datasets. |  |  | 17/03/2025 |  |  |
| Plan for Next Week |  |  |  |  |  |  |
| # |  | Tasks |  | Date | Remarks |  |
| 1 |  | Improve the input and output features and methods of the model |  | 24/03/2025 |  |  |
| 2 |  | Improve the Accuracy and precision of the model |  | 24/03/2025 |  |  |

| Project Title |  |  | AVIOS – Adaptive Vigilant Intelligent Operating System |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Batch No |  |  | 144 |  |  |  |
| Week Starting Date |  |  | 24/03/2025 | Week Ending Date |  | 30/03/2025 |
| Name |  |  | Kurumeti Prajval Manoj Kumar KS Dhanushree K Nagaratna | SRN |  | PES2UG22CS274 PES2UG22CS302 PES2UG22CS176 PES2UG22CS331 |
| Activities Completed |  |  |  |  |  |  |
| # |  | Tasks |  | Date | Remarks |  |
| 1 |  | Prepare Models for to analyze the accuracy rate |  | 23/03/2025 |  |  |
| 2 |  | Train the models with the prefound datasets. |  | 23/03/2025 |  |  |
| In Progress |  |  |  |  |  |  |
| # | Tasks |  |  | Date | Remarks |  |
| 1 | Handle the missing values |  |  | 24/03/2025 |  |  |
| 2 | Perform encoding to train and achieve good % of accuracy |  |  | 24/03/2025 |  |  |
| Plan for Next Week |  |  |  |  |  |  |
| # |  | Tasks |  | Date | Remarks |  |
| 1 |  | Analysing all the values and normalizing them to the range of 1 |  | 31/03/2025 |  |  |
| 2 |  | Improve the Accuracy of model |  | 31/03/2025 |  |  |

| Project Title |  |  | AVIOS – Adaptive Vigilant Intelligent Operating System |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Batch No |  |  | 144 |  |  |  |
| Week Starting Date |  |  | 31/03/2025 | Week Ending Date |  | 06/04/2025 |
| Name |  |  | Kurumeti Prajval Manoj Kumar KS Dhanushree K Nagaratna | SRN |  | PES2UG22CS274 PES2UG22CS302 PES2UG22CS176 PES2UG22CS331 |
| Activities Completed |  |  |  |  |  |  |
| # |  | Tasks |  | Date | Remarks |  |
| 1 |  | Improve the Accuracy Of the Models. Such as random forest, Xgboost, svm |  | 30/03/2025 |  |  |
| 2 |  | Improved model accuracy to 99.67% |  | 30/03/2025 |  |  |
| In Progress |  |  |  |  |  |  |
| # | Tasks |  |  | Date | Remarks |  |
| 1 | The missing values are handled perfectly |  |  | 31/03/2025 |  |  |
| 2 | Encoding has been achieved |  |  | 31/03/2025 |  |  |
| Plan for Next Week |  |  |  |  |  |  |
| # |  | Tasks |  | Date | Remarks |  |
| 1 |  | Prepare for performing feature analysis through feature engineering |  | 07/04/2025 |  |  |
| 2 |  | Enhance the data visualization of the feature for better understanding |  | 07/04/2025 |  |  |

| Project Title |  |  | AVIOS – Adaptive Vigilant Intelligent Operating System |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Batch No |  |  | 144 |  |  |  |
| Week Starting Date |  |  | 07/04/2025 | Week Ending Date |  | 13/04/2025 |
| Name |  |  | Kurumeti Prajval Manoj kumar KS Dhanushree k Nagaratna | SRN |  | PES2UG22CS274 PES2UG22CS302 PES2UG22CS176 PES2UG22CS331 |
| Activities Completed |  |  |  |  |  |  |
| # |  | Tasks |  | Date | Remarks |  |
| 1 |  | Comparing the feature/task type activities of the system |  | 06/04/2025 |  |  |
| 2 |  | Identifying the redundancy of the task type through heat map |  | 06/04/2025 |  |  |
| In Progress |  |  |  |  |  |  |
| # | Tasks |  |  | Date | Remarks |  |
| 1 | Collected the results of the task type activities from the visualization |  |  | 07/04/2025 |  |  |
| 2 | Further cleaning the dataset inorder to remove the redundant data |  |  | 07/04/2025 |  |  |
| Plan for Next Week |  |  |  |  |  |  |
| # |  | Tasks |  | Date | Remarks |  |
| 1 |  | Identifying all the possible methods to improve the project implementation |  | 14/04/2025 |  |  |
| 2 |  | Planning for further implementation of the project |  | 14/04/2025 |  |  |